**User Persona:**

**Name**: Anastasia and Benson

**Occupation**: Retired

**Role**: Potential Guest

**Description**: Anastasia wants to book a 40th anniversary trip to the lodge to celebrate with her husband

**Goal**: “I would like to spend a nice getaway weekend with my husband to celebrate our beautiful marriage.”

**Needs to be Met**:

Book a reservation quickly and efficiently, preferably online.

Find options for activities or packages to enhance their stay.

**Frustrations:**

The couple is older and does not have much experience with technology; they should have an easy GUI.

Lack of detailed information about the accommodation.

**User Stories:**

1. As a guest, I want to be able to see pictures of available rooms, so that I can view room setups

2. As a guest, I want to be able to quickly check the availability of rooms for a specific weekend, so that I can plan our trip without hassle.

3. As a guest, I want to know about any senior discounts or special rates that are available, so that we can get the best possible value for our anniversary trip.

**Story Hours:**

“*As a guest, I want to be able to see pictures of available rooms, so that I can view room setups.”*

|  |  |  |
| --- | --- | --- |
|  | Description | Hours |
| 1 | Plan the Photo Gallery Layout - Determine how the photo galleries will be structured on the website, including the layout, navigation, and placement of captions. | 1 hours |
| 2 | Optimize Images for Web - Resize and compress the selected photos to ensure they load quickly on the website without losing too much quality. | 2 hours |
| 3 | Develop the Photo Gallery Feature - Code or use a plugin to create a photo gallery feature on the website that can display multiple images for each room type. | 3 hours |
| 4 | Upload and Organize Photos - Upload the optimized photos to the website and organize them into the appropriate galleries for each room type, adding captions as needed. | 2 hours |
| 5 | Ensure Responsiveness - Test the photo galleries on various devices and screen sizes to ensure they display correctly and are easy to navigate on desktops, tablets, and smartphones. | 2 hours |
| 6 | Implement SEO - Implement SEO strategies, such as adding alt text to images, to ensure the images and photo galleries are optimized for search engines. | 1 hours |
| 7 | Test and Deploy - Conduct thorough testing of the photo galleries to ensure they function correctly and are visually appealing before deploying them to the live website. | 1 hours |